Prepared by: Bui Dinh Long

Status: Draft

Version:26.0820.0001

Review by:

Note:

Date:

# Stakeholder list

| Stakeholder | Resposibilities | Descriptions |
| --- | --- | --- |
| Member | Register and manage account; purchase/renew membership; check in/out; view membership status; make payments; receive notifications; view gym information. | Customer who uses the gym's facilities and services under an active membership. |
| Personal Trainer | Manage personal profile; manage assigned clients; create and update training plans; track client progress and training sessions. | Trainer who provides fitness coaching and training services to gym members. |
| Staff | Support daily gym operations; verify member check-in/out; assist customers; perform assigned operational tasks. | Operational personnel such as receptionists, maintainers, and cleaners, with permissions based on their role. |
| Manager | Manage gym operations; manage staff and trainers; manage memberships and services; monitor revenue, attendance, equipment, and operational reports. | Main business-level user responsible for supervising and managing the gym's daily operation. |
| Admin | Manage user accounts and roles; configure the system; manage master data; monitor system operation; maintain access permissions and system records. | Privileged system user responsible for administration and overall system configuration. |

# Stakeholder influence and interest matrix

| Stakeholder | Influence | Interest | Management Strategy | Reason |
| --- | --- | --- | --- | --- |
| Manager | High | High | Manage Closely | Responsible for gym operations and major business decisions. The system must support management, reporting, staff supervision, and operational control. |
| Admin | High | High | Manage Closely | Controls system configuration, accounts, roles, permissions, and technical administration. |
| Staff | Medium | High | Keep Informed / Involve | Uses the system frequently for daily operations such as member support, check-in/out, and operational tasks. |
| Personal Trainer | Low –Medium | High | Keep Informed | Regularly interacts with member and training-related functions but has limited influence over overall system decisions. |
| Member | Low | High | Keep Informed | Primary end user of membership, payment, check-in/out, and notification functions, but has limited decision-making authority over the system. |

|  | Low Interest | High Interest |
| --- | --- | --- |
| High Influence | Keep Satisfied | Manage Closely |
| Low / Medium Influence | Monitor | Keep Informed |

# Requirement approvers

| Requirement Area | Approver | Reason |
| --- | --- | --- |
| Business requirements | Manager | Has authority over gym operations, policies, and business processes. |
| Member management | Manager | Defines how memberships, customer records, and related services should operate. |
| Personal Trainer management | Manager | Approves trainer-related processes and responsibilities. |
| Staff operations | Manager | Responsible for daily operational procedures and staff activities. |
| Memberships, pricing, and payments | Manager | Controls business policies, packages, pricing, and payment processes. |
| Reports and analytics | Manager | Determines what operational and management information is required. |
| System administration | Admin | Approves account, role, permission, and system configuration requirements. |
| Security and access control | Admin & Manager | Admin validates technical access controls; Manager approves business-level authorization rules. |
| Final system requirements | Manager | Acts as the primary stakeholder and final business requirement approver. |