# CheckList

| Stage | Description | Aproved | Document |
| --- | --- | --- | --- |
| Understand project background |  |  |  |

# 1. Understand the project background

First, determine why the project exists.

## You need to understand:

- What type of gym is involved.

- How many branches it has.

- How many staff members, customers, and personal trainers use it.

- How the gym currently operates.

- Why the customer wants a new system.

- What results they expect from the project.

At this stage, do not discuss detailed screens or database tables.

## Your main questions are:

- Why is this system needed?

- What is currently difficult?

- What business result should improve?

- What happens if the current process remains unchanged?

## Output:

- Project background

- Initial problem statement

- Initial business objectives

- List of assumptions and unanswered questions

# 2. Identify stakeholders

Identify everyone who affects the system or is affected by it.

## For your project:

- Gym Owner

- Staff

- Customer or Gym Member

- Personal Trainer

- Maintenance Staff

- Visitor

- System Administrator

- Payment Provider

- Email Service Provider

## For each stakeholder, determine:

- Their responsibilities

- Their goals

- Their current problems

- Their authority

- Their system permissions

- Their level of influence

- Whether they can approve requirements

## Output:

- Stakeholder list

- Stakeholder descriptions

- Stakeholder influence and interest matrix

- Requirement approvers

# 3. Plan requirement elicitation

Decide how you will collect information.

## Common elicitation methods include:

- Interviews

- Workshops

- Observation

- Questionnaires

- Existing document review

- Competitor system review

- Prototype review

## For the gym project, a practical approach is:

- Interview the owner about business goals and policies.

- Interview staff about daily operations.

- Interview personal trainers about schedules and workout plans.

- Observe membership registration and check-in.

- Ask customers about usability and service problems.

- Review current spreadsheets, forms, receipts, and messages.

## Output:

- Interview plan

- Stakeholder question list

- Meeting schedule

- Elicitation notes template

# 4. Study the current process

This is the as-is analysis.

## Understand how the gym currently handles:

- Customer registration

- Membership purchase

- Membership renewal

- Payments

- Check-in and check-out

- Gym announcements

- PT registration and booking

- Workout planning

- Workout progress tracking

- Equipment maintenance

- Customer feedback

## For each process, record:

- Who performs each step

- What information is used

- What tools are used

- What decisions are made

- What exceptions occur

- Where delays or errors happen

Example:

Customer arrives

→ Staff explains packages

→ Customer selects package

→ Staff records information in Excel

→ Customer transfers money

→ Staff checks the transaction

→ Staff manually calculates expiration date

## Output:

- As-is process flows

- Pain-point list

- Current business rules

- Current data sources

- Current system limitations

# 5. Identify business problems

Separate symptoms from real problems.

Example symptom:

Staff frequently make mistakes when checking membership expiration.

Possible root problems:

- Expiration dates are calculated manually.

- Membership information is stored in different files.

- Staff cannot see the latest payment status.

- No validation exists when a membership is renewed.

Use techniques such as:

- Five Whys

- Root-cause analysis

- Cause-and-effect analysis

- Process observation

Output:

- Confirmed problem list

- Root causes

- Business impact

- Affected stakeholders

- Problem priority

# 6. Define business objectives

Convert problems into measurable objectives.

Weak objective:

Improve gym management.

Better objectives:

- Reduce membership registration time.

- Reduce incorrect expiration-date calculations.

- Provide accurate attendance records.

- Improve equipment maintenance tracking.

- Allow customers to access membership information online.

- Reduce PT scheduling conflicts.

- Improve communication between customers and trainers.

When possible, make objectives measurable.

Example:

Reduce average customer check-in time from three minutes to under thirty seconds.

Output:

- Business objectives

- Success criteria

- Business value

- Project KPIs

# 7. Define project scope

Determine what the project will and will not include.

For example:

In scope

- Web application

- Account management

- Membership packages

- Membership subscriptions

- Payment records

- MoMo QR integration

- Check-in and check-out

- PT profiles and booking

- Workout tracking

- Equipment maintenance

- Email notifications

Out of scope for the first release

- Native mobile application

- AI workout recommendations

- Facial recognition

- IoT equipment detection

- Multi-branch management

- Integration with wearable devices

Also identify dependencies:

- MoMo service

- Email provider

- Internet connection

- QR code scanner or phone camera

Output:

- Scope statement

- In-scope list

- Out-of-scope list

- Project boundaries

- Dependencies

- Constraints

# 8. Discover and analyze requirements

Now collect detailed requirements from stakeholders.

Requirements should be separated into different types.

Business requirements

Explain what the organization wants to achieve.

Example:

The gym must improve the accuracy of membership and payment management.

Stakeholder requirements

Explain what each stakeholder needs.

Example:

Staff need to verify whether a customer has an active membership.

Functional requirements

Explain what the system must do.

Example:

The system must prevent an expired member from completing check-in.

Non-functional requirements

Explain system quality expectations.

Examples:

- Performance

- Security

- Availability

- Usability

- Maintainability

- Compatibility

- Backup and recovery

Output:

- Requirement list

- Requirement categories

- Requirement source

- Requirement priority

- Requirement status

# 9. Clarify business rules

Business rules control system behavior.

Examples:

- Only active members may check in.

- A customer cannot have two open check-in sessions.

- A PT cannot accept overlapping bookings.

- Only the owner may change membership prices.

- Equipment under maintenance cannot be marked available.

- A customer may rate a PT only after a completed session.

- A payment cannot be deleted after confirmation.

- Staff may correct attendance records only with authorization.

For every rule, identify:

- Who defined it

- Why it exists

- Whether exceptions are allowed

- Who approves exceptions

Output:

- Business rule catalogue

- Rule owner

- Rule priority

- Exception conditions

# 10. Prioritize requirements

Not every requirement can be implemented immediately.

Use methods such as:

- MoSCoW

- Business value versus effort

- Risk-based prioritization

- Dependency analysis

MoSCoW:

- Must have

- Should have

- Could have

- Will not have now

For your project, core features should likely be:

- Account management

- Membership management

- Payment

- Check-in/check-out

- Gym schedule and announcements

- Equipment management

More advanced features may come later:

- Chat

- Ratings

- Mobile application

- Advanced progress analytics

Output:

- Prioritized backlog

- MVP scope

- Release plan

- Deferred requirement list

# 11. Model the future process

This is the to-be analysis.

Design how the process should work after the system is introduced.

Example:

Customer scans QR code

→ System identifies customer

→ System checks active membership

→ System validates existing check-in

→ System records check-in

→ System displays confirmation

Also model exception cases:

Membership expired

→ System rejects check-in

→ System displays expiration information

→ System suggests renewal

Output:

- To-be process diagrams

- Normal flows

- Alternative flows

- Exception flows

- Process improvements

# 12. Identify system use cases

Convert processes into user-system interactions.

Possible use cases include:

- Register account

- Manage membership packages

- Purchase membership

- Renew membership

- Check in

- Check out

- Manage gym announcements

- View trainer profile

- Book personal trainer

- Create workout plan

- Record workout session

- Track customer progress

- Report equipment problem

- Perform maintenance

- Process online payment

- Send email notification

- Rate trainer

For each use case, describe:

- Actor

- Trigger

- Preconditions

- Main flow

- Alternative flows

- Exceptions

- Postconditions

- Business rules

Output:

- Use-case list

- Use-case diagram

- Detailed use-case specifications

# 13. Model system data

Only after understanding processes and rules should you design the data.

Identify:

- What information the business needs

- Who creates it

- Who updates it

- Who may view it

- How long it should be retained

- How entities relate to one another

Possible entities:

- UserAccount

- Role

- Member

- Staff

- PersonalTrainer

- MembershipPackage

- MembershipSubscription

- Payment

- CheckInRecord

- TrainerBooking

- WorkoutPlan

- Exercise

- WorkoutSession

- Equipment

- MaintenanceRequest

- MaintenanceRecord

- Announcement

- Notification

- Rating

Output:

- Conceptual data model

- ERD

- Entity descriptions

- Data dictionary

- Data validation rules

# 14. Define permissions and security

Create an authorization matrix.

Example:

| Function | Owner | Staff | Customer | PT | Maintainer |
| --- | --- | --- | --- | --- | --- |
| Manage packages | Yes | Limited | No | No | No |
| Check in customer | Yes | Yes | Self | No | No |
| View payment history | All | Limited | Own only | No | No |
| Create workout plan | No | No | No | Yes | No |
| Update maintenance | Yes | Limited | No | No | Yes |

Also define:

- Password rules

- Personal-data access

- Payment-data handling

- Audit history

- Account locking

- Session timeout

- Backup requirements

Output:

- Role-permission matrix

- Security requirements

- Data-access rules

- Audit requirements

# 15. Create wireframes or prototypes

Create simple representations of important screens.

Start with major workflows:

- Login

- Owner dashboard

- Member registration

- Package management

- Membership purchase

- Payment

- Check-in/check-out

- Trainer booking

- Workout plan

- Equipment maintenance

Do not focus on colors or visual decoration first.

Check:

- Can users complete the task?

- Is the required information visible?

- Are decisions understandable?

- Are errors handled clearly?

Output:

- Low-fidelity wireframes

- Navigation structure

- Screen flow

- Prototype feedback

# 16. Validate requirements with stakeholders

Present your understanding to stakeholders.

Ask them to confirm:

- Is this how the current process works?

- Does the proposed process solve the problem?

- Are the business rules correct?

- Is anything missing?

- Are the priorities correct?

- Are roles and permissions correct?

- Are exceptions handled?

Never assume silence means approval.

Output:

- Validated requirements

- Stakeholder comments

- Open-question list

- Approval records

- Change log

# 17. Convert requirements into a development backlog

Break large requirements into manageable items.

Example epic:

Membership Management

Possible user stories:

As a staff member,

I want to register a new customer,

so that the customer can purchase a membership.

As a member,

I want to view my membership expiration date,

so that I know when to renew it.

Each user story should have acceptance criteria.

Output:

- Epics

- Features

- User stories

- Acceptance criteria

- Backlog priorities

# 18. Support developers during implementation

The BA remains involved after development begins.

Developers may ask:

- Can a customer pause a membership?

- Can one payment cover multiple services?

- Can staff modify a completed payment?

- Can a PT cancel a confirmed booking?

- What happens when MoMo reports a pending transaction?

The BA should:

- Find the correct answer

- Confirm it with stakeholders

- Record the decision

- Update the requirement

- Inform affected team members

Output:

- Clarification records

- Updated requirements

- Decision log

- Refined backlog

# 19. Support testing

Work with QA to ensure tests reflect business expectations.

Example:

Given a customer has an expired membership

When the customer attempts to check in

Then the system must reject the check-in

And display the expiration date

Check:

- Normal cases

- Invalid input

- Permission restrictions

- Boundary cases

- Alternative flows

- Failure cases

- Integration failures

Output:

- Test scenarios

- Acceptance criteria

- Requirement-to-test traceability

- Defect clarifications

# 20. Conduct user acceptance testing

During User Acceptance Testing, real business users verify whether the system supports their work.

Participants may include:

- Owner

- Staff

- Personal trainers

- Selected customers

- Maintenance staff

The BA should:

- Prepare UAT scenarios

- Explain expected workflows

- Record issues

- Separate defects from change requests

- Confirm whether the system is acceptable

Output:

- UAT plan

- UAT test cases

- UAT issue log

- Stakeholder approval

# 21. Prepare deployment and business transition

Before release, confirm that the gym is ready to use the system.

Consider:

- Existing customer data migration

- Membership records

- Payment history

- Staff accounts

- Equipment records

- User training

- Operating procedures

- Support contacts

- Rollback procedure

Output:

- Data migration plan

- Training materials

- User guide

- Deployment checklist

- Transition plan

# 22. Review the system after release

After implementation, determine whether the system solved the original problems.

Measure:

- Check-in time

- Registration time

- Membership errors

- Payment reconciliation errors

- Equipment maintenance delays

- PT booking conflicts

- Customer adoption

- User complaints

- System availability

Output:

- Post-implementation review

- KPI results

- Improvement backlog

- Lessons learned